**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
|  | Lee Sutton |
|  | Emily Cowan |
|  | Maxwell Sawyer |
|  | Kyle Thacker |
| 9481893 | George Hawkins |
|  |  |

Tutor: Jesse St.Germain

Version: 1.0

Date: 22 August 2017

**Table of Contents**

[Release Plan 1](#_Toc426554714)

[Release 1 1](#_Toc426554715)

[Feature Title 1 1](#_Toc426554716)

[Feature Title 2 1](#_Toc426554717)

[Release 2 1](#_Toc426554718)

[Feature Title 1 1](#_Toc426554719)

[Feature Title 2 1](#_Toc426554720)

[Release 3 2](#_Toc426554721)

[Feature Title 1 2](#_Toc426554722)

[Feature Title 2 2](#_Toc426554723)

[Delivery Schedule 2](#_Toc426554724)

[Estimated Velocity: 2](#_Toc426554725)

[Sprint Plan 3](#_Toc426554726)

[Sprint 1 3](#_Toc426554727)

[Current Velocity: 3](#_Toc426554728)

[Story ID: Title 3](#_Toc426554729)

[Story ID: Title 3](#_Toc426554730)

[Story ID: Title 3](#_Toc426554731)

Release Plan

# Release 1

Delivery date: 27 October 2017 Total Story Points: 63

Provide the basic features and layout of the website, users will be able to create and customize their profiles and navigate through web pages to locate information about places and events relevant to their user profile.

## User Accounts

Users can create their own accounts and customize them.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S02 | Account Login Functionality | 4 |
| S06 | Customer User Profiles | 5 |
| S11 | Secure Data | 4 |
|  | Story Point Sub-Total: | 13 |

## Places and Events

Users will be able to learn about and locate places and events that they are likely interested in.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S03 | View relevant information about a place or event | 5 |
| S04 | Find places and events | 8 |
| S07 | Places and events have a location on a map | 7 |
| S12 | Verified place/event managers | 6 |
| S09 | View media that is related to a place or event | 5 |
|  | Story Point Sub-Total: | 31 |

## Website Layout

Users are presented with a website which is dynamic and easy to navigate.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S01 | Navigable page-based interface | 8 |
| S05 | Universal Home page | 2 |
| S08 | Dynamic presentation of relevant material | 3 |
| S10 | Different device compatibility | 6 |
|  | Story Point Sub-Total: | 19 |

# Release 2

Delivery date: To Be Negotiated Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# Release 3

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# 

# Delivery Schedule

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | |
| Sprint 1 | | | | Sprint 2 | | | | |
| Release 1 | | | | Release 1 | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 3 | | | |  | |  | |
| Release 2 | | | | | | | |

## Estimated Velocity:

Sprint Plan

# Sprint 1

Total Story Points: Total Hours:

## Current Velocity:

## Story 01: Navigable page-based interface

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story 02: Account login functionality

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story 03: View relevant information about a place or event

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story 04: Find places and events

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story 05: Universal home page

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story 06: Custom user profiles

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |